FLOWBOARD

Smart Project & Team Collaboration

Quy Trinh Phat Trien Phan Mem Thuc Te

Step-by-Step Theo Tung Giai Doan Thoi Gian

8 Tuan  |  5 Giai Doan  |  Microservices Architecture

.NET Core 8  |  Java Spring Boot  |  NestJS  |  ReactJS  |  Docker  |  CI/CD

# Muc Luc

# 1. Tong Quan Du An

## 1.1 Gioi Thieu

FlowBoard la mot he thong quan ly du an theo phong cach Kanban (tuong tu Trello / Jira lite), duoc xay dung theo kien truc Microservices. Du an duoc thiet ke voi 2 muc tieu song song:

- HOC: Nam vung quy trinh phat trien phan mem thuc te tu thiet ke, code den deploy

- PORTFOLIO: Xay dung mot du an fullstack thuc te co the demo duoc de di xin viec

## 1.2 Tech Stack

| Giai doan | Thoi gian | Muc tieu | Tech stack chinh |
| --- | --- | --- | --- |
| API Gateway | NestJS | JWT validation, rate limiting, reverse proxy routing | NestJS, TypeScript |
| Auth Service | .NET Core 8 | Dang ky, dang nhap, JWT, OAuth2 Google, RBAC | .NET Core 8, SQL Server, EF Core |
| Project Service | Java Spring Boot | Workspace, Project, Board, Task, Comment CRUD | Spring Boot, PostgreSQL, JPA, Flyway |
| Notification | NestJS | Realtime WebSocket, email, activity log | NestJS, MongoDB, Socket.io, RabbitMQ |
| Frontend | ReactJS | Kanban UI, drag-drop, realtime notification | React, TypeScript, Vite, TailwindCSS |
| Infrastructure | Docker + CI/CD | Local dev va production deployment | Docker Compose, GitHub Actions, Nginx |

## 1.3 Tong Quan Giai Doan

| Giai doan | Thoi gian | Muc tieu | Tech stack chinh |
| --- | --- | --- | --- |
| Giai doan 1 | Tuan 1 | Thiet lap nen tang, mono repo, docker, schema | Git, Docker, ERD |
| Giai doan 2 | Tuan 2-3 | Auth Service + API Gateway + Frontend Auth | .NET, NestJS, JWT, OAuth2 |
| Giai doan 3 | Tuan 4-5 | Project Service + Kanban Board UI | Java Spring Boot, ReactJS, dnd-kit |
| Giai doan 4 | Tuan 6-7 | Notification, RabbitMQ, WebSocket, Redis | NestJS, MongoDB, RabbitMQ, Redis |
| Giai doan 5 | Tuan 8 | Docker production, CI/CD, deploy VPS, public | Docker, GitHub Actions, Nginx, VPS |

# 2. Giai Doan 1 — Thiet Lap Nen Tang (Tuan 1)

GIAI DOAN 1 Thiet Lap Nen Tang Tuan 1 ¦ Day 1-7 ¦ Foundation & Setup

Day la giai doan quan trong nhat. Neu lam tot giai doan nay, cac giai doan sau se chay tron tru. Muc tieu la: cai dat xong moi thu, tat ca service boot duoc, schema duoc thiet ke, docs ban dau hoan chinh.

## 2.1 Tuan 1: Setup & Architecture

| TUAN 1 | Thiet lap toan bo nen tang | Day 1-7 |
| --- | --- | --- |

### Day 1-2: Mono Repo & Docker Infrastructure

| Day 1-2 | - Tao mono repo GitHub 'flowboard/' voi cau truc thu muc day du: frontend/, gateway/, services/auth-service/, services/project-service/, services/notification-service/, infrastructure/, docs/ - Viet README.md cap cao: mo ta du an, tech stack, kien truc tong quan, huong dan setup local - Thiet lap docker-compose.yml local: PostgreSQL 16, SQL Server 2022, MongoDB 7, Redis 7, RabbitMQ 3 (management UI) - Tao docs/architecture.md voi so do kien truc microservices (co the dung draw.io hoac Mermaid) - Cau hinh .gitignore day du cho tat ca ngon ngu, commit lan dau tien len GitHub |
| --- | --- |

### Day 3-4: Khoi Tao Tung Service

| Day 3-4 | - [.NET] Khoi tao Auth Service: dotnet new webapi, cau truc Clean Architecture (Domain/Application/Infrastructure/Presentation), cai dat EF Core + SQL Server - [Java] Khoi tao Project Service: Spring Initializr, chon Spring Web + Spring Data JPA + PostgreSQL + Validation + DevTools, cau truc package theo layer - [NestJS] Khoi tao API Gateway: nest new gateway, cai dat @nestjs/axios, @nestjs/throttler, helmet - [NestJS] Khoi tao Notification Service: nest new notification-service, cai dat @nestjs/mongoose, socket.io - [React] Khoi tao Frontend: npm create vite@latest frontend -- --template react-ts, cai dat TailwindCSS, cau hinh path aliases - Chay 'docker-compose up', dam bao tat ca infrastructure service chay khong loi |
| --- | --- |

### Day 5-6: Database Design & API Contract

| Day 5-6 | - Thiet ke ERD toan bo he thong: Users, Roles, RefreshTokens (Auth DB - SQL Server), Workspaces, Projects, Boards, Columns, Tasks, Labels, Comments, Members (Project DB - PostgreSQL), Notifications, ActivityLogs (Notification DB - MongoDB) - Export ERD thanh docs/database-design.md voi mo ta tung bang, kieu du lieu, rang buoc - Dinh nghia API Contract: tao docs/api-contracts/ chua OpenAPI spec (YAML) cho tung service - Cau hinh Nginx local: mot Nginx container lam reverse proxy, toan bo traffic qua port 80 → gateway - Thiet lap cau truc thu muc docs/sessions/ de chuan bi ghi chep session lam viec |
| --- | --- |

### Day 7: Review & Session Document

| Day 7 | - Kiem tra lai toan bo: chay 'docker-compose up --build', dam bao moi service (auth, project, notification, gateway, frontend dev server) khoi dong khong loi - Viet session document dau tien: docs/sessions/week-01-setup.md theo template (xem phan 6) - Commit va push toan bo len GitHub, review lai file README dam bao ro rang - Chuan bi trac nghiem: doc lai ERD, ghi chu cac buoc migrate se thuc hien o Tuan 2 |
| --- | --- |

Deliverable cuoi giai doan nay - Mono repo cau truc day du tren GitHub - Docker Compose chay duoc tat ca infrastructure (DB, Redis, RabbitMQ, Nginx) - Tat ca 4 service va frontend khoi dong khong loi (co the chi la 'Hello World') - ERD duoc phe duyet, docs/database-design.md hoan chinh - docs/api-contracts/ co OpenAPI spec so bo - Session document Week 1 da ghi

## 2.2 Interview Q&A — Giai Doan 1

Q: Tai sao chon Microservices thay vi Monolith cho du an nay?

A: Microservices cho phep scale tung service doc lap, su dung nhieu tech stack phu hop voi tung bai toan, va de hieu cach cac he thong enterprise hoat dong. Du an nay co 3 ngon ngu khac nhau (.NET, Java, Node) la minh chung thuc te cho uu diem nay.

Q: Docker Compose phuc vu muc dich gi trong quy trinh phat trien?

A: Docker Compose tao moi truong local dong nhat giua cac developer. Thay vi cai PostgreSQL, Redis, RabbitMQ tren may that, ta chay het trong container. Moi nguoi pull code ve, chay docker-compose up la co ngay moi truong chuan.

Q: Tai sao can API Gateway?

A: API Gateway la diem vao duy nhat cua he thong. No xu ly cross-cutting concerns (JWT validation, rate limiting, logging) de cac backend service khong can lap lai. Frontend chi can biet 1 base URL thay vi quan ly nhieu port cua tung service.

# 3. Giai Doan 2 — Auth & Gateway (Tuan 2-3)

GIAI DOAN 2 Auth Service & API Gateway Tuan 2-3 ¦ Day 8-21 ¦ Security Foundation

## 3.1 Tuan 2: Auth Service (.NET Core 8)

| TUAN 2 | Auth Service + API Gateway Core | Day 8-14 |
| --- | --- | --- |

### Day 8-9: Database & Repository Layer

| Day 8-9 | - EF Core: tao Entities (User, Role, UserRole, RefreshToken), cau hinh DbContext, connection string toi SQL Server trong docker - Tao migration dau tien: dotnet ef migrations add InitialCreate, chay dotnet ef database update - Implement Repository Pattern: interface IUserRepository, IRefreshTokenRepository va implementation cu the - Seed du lieu: tao 3 roles mac dinh (Admin, Member, Viewer) khi ung dung khoi dong |
| --- | --- |

### Day 10-11: JWT & Auth Endpoints

| Day 10-11 | - Cai dat Microsoft.AspNetCore.Authentication.JwtBearer, cau hinh JWT options trong appsettings.json - Implement endpoint POST /auth/register: validate input (FluentValidation), hash password (BCrypt), luu DB, tra ve token - Implement endpoint POST /auth/login: kiem tra email/password, sinh access token (15 phut) + refresh token (7 ngay), luu refresh token vao DB - Implement POST /auth/refresh: kiem tra refresh token hop le trong DB, sinh cap token moi (Token Rotation — vo hieu hoa token cu) - Implement POST /auth/logout: xoa refresh token khoi DB - Google OAuth2: cai dat Google.Apis.Auth, endpoint POST /auth/google, verify Google ID token, tao hoac lay user tuong ung |
| --- | --- |

### Day 12-13: API Gateway (NestJS)

| Day 12-13 | - Cai dat @nestjs/throttler: gioi han 100 request/phut moi IP, tra ve 429 khi vuot nguong - JWT Middleware: giai ma token trong header Authorization, forward user info (userId, role) xuong backend qua custom header - Proxy routing: dung @nestjs/axios de forward request, /api/auth/** to Auth Service, /api/* to Project Service, /api/notifications/* to Notification Service - Request logging middleware: ghi log method, path, status code, response time vao console (sau se dua vao centralized logging) - CORS configuration cho phep Frontend origin, cau hinh helmet cho security headers |
| --- | --- |

### Day 14: Testing & Documentation

| Day 14 | - Viet Unit Test cho AuthService (.NET): dung xUnit + Moq, test cac case: dang ky thanh cong, email trung, mat khau sai, refresh token het han - Tao Postman Collection cho tat ca Auth APIs, export JSON vao docs/api-collections/auth.postman_collection.json - Viet session document: docs/sessions/week-02-auth-service.md — ghi lai JWT, OAuth2, RBAC Q&A |
| --- | --- |

Deliverable cuoi giai doan nay - Auth flow hoan chinh: register → login → refresh → logout - Google OAuth2 hoat dong (test voi Google account thuc) - API Gateway routing dung endpoint toi dung service - Rate limiting hoat dong (test bang cach gui nhieu request nhanh) - Unit tests pass 100% - Postman collection co the import va chay luon

## 3.2 Tuan 3: Frontend Auth + RBAC

| TUAN 3 | Frontend Auth UI + RBAC Implementation | Day 15-21 |
| --- | --- | --- |

### Day 15-16: Frontend Auth Setup

| Day 15-16 | - Cau hinh Axios instance: base URL tro vao Gateway, interceptor tu dong dinh kem Authorization header - Axios response interceptor: khi nhan 401, tu dong goi /auth/refresh, retry request goc, logout khi refresh that bai - Zustand store cho auth state: { user, accessToken, isAuthenticated, login(), logout() } - Trang Login: form voi React Hook Form + Zod validation, nut dang nhap Google, xu ly loi tu API - Trang Register: tuong tu Login, them truong ho ten, confirm password |
| --- | --- |

### Day 17-18: RBAC & Protected Routes

| Day 17-18 | - Protected Route component: kiem tra isAuthenticated, chuyen huong /login neu chua xac thuc - Role-based rendering: component <RequireRole role='Admin'> bao quanh cac UI chi Admin thay - Auth Service (.NET): implement RBAC attribute [Authorize(Roles='Admin')], kiem tra role trong JWT claims - Endpoint PUT /auth/users/{id}/role: chi Admin moi co the thay doi role cua nguoi khac |
| --- | --- |

### Day 19-21: Integration Test & Polish

| Day 19-21 | - End-to-end test thu cong: mo browser, dang ky tai khoan moi, dang nhap, kiem tra token trong localStorage, refresh page, logout - Test RBAC: dang nhap bang Admin va Member, dam bao UI hien thi khac nhau - Kiem tra token expiry: su dung Chrome DevTools thay doi system time hoac rut ngan token TTL de test auto-refresh - Viet session document: docs/sessions/week-03-rbac-frontend.md |
| --- | --- |

Deliverable cuoi giai doan nay - Frontend login/register hoat dong end-to-end qua Gateway - Google login tu UI chay duoc - Token tu dong refresh khi het han, nguoi dung khong bi logout dot ngot - RBAC phan quyen dung: Admin thay duoc nhung gi Member khong thay - Session docs Tuan 2 & 3 hoan chinh voi Q&A

## 3.3 Interview Q&A — Giai Doan 2

Q: Tai sao can Refresh Token thay vi chi dung Access Token dai han?

A: Access Token ngan han (15 phut) giam thieu rui ro neu bi danh cap — ke tan cong chi co 15 phut su dung. Refresh Token dai han hon nhung duoc luu va kiem tra o server, co the vo hieu hoa bat cu luc nao (logout, phat hien bi lo). Day la best practice trong OAuth 2.0.

Q: Token Rotation la gi va tai sao can?

A: Moi lan dung Refresh Token de lay Access Token moi, he thong dong thoi cap 1 Refresh Token moi va vo hieu hoa cai cu. Neu ke tan cong lay duoc Refresh Token va dung no, he thong se phat hien (token cu da bi su dung) va co the thu hoi toan bo session.

Q: Clean Architecture trong .NET phan chia nhu the nao?

A: Domain layer chua Entities va interfaces. Application layer chua business logic, use cases, DTOs. Infrastructure layer chua implementation cua interfaces (database, external APIs). Presentation layer la Web API controllers. Dependency chi chay tu ngoai vao trong, layer trong khong biet den layer ngoai.

# 4. Giai Doan 3 — Project Service & Kanban (Tuan 4-5)

GIAI DOAN 3 Project Service & Kanban Board Tuan 4-5 ¦ Day 22-35 ¦ Core Domain

## 4.1 Tuan 4: Java Spring Boot — Domain Core

| TUAN 4 | Project Service (Java Spring Boot) | Day 22-28 |
| --- | --- | --- |

### Day 22-23: JPA Entities & Flyway Migration

| Day 22-23 | - Tao JPA entities: Workspace, Project, Board, Column (BoardColumn), Task, Label, TaskLabel (junction), Comment, WorkspaceMember - Cau hinh quan he: @ManyToOne, @OneToMany, @ManyToMany, su dung FetchType.LAZY de tranh N+1 - Tao Flyway migration: src/main/resources/db/migration/V1__init_schema.sql voi toan bo CREATE TABLE - Cau hinh PostgreSQL datasource trong application.yml, chay ung dung va kiem tra Flyway tu dong migrate - Seed du lieu test: V2__seed_data.sql tao 1 workspace + project + board mau |
| --- | --- |

### Day 24-25: Repository & Service Layer

| Day 24-25 | - Spring Data JPA repositories: WorkspaceRepository, ProjectRepository, TaskRepository voi cac custom query bang JPQL - MapStruct: tao mapper interface cho moi Entity ↔ DTO, tranh expose entity truc tiep ra ngoai - Global Exception Handler: @ControllerAdvice bat ResourceNotFoundException (404), ValidationException (400), AccessDeniedException (403) - REST APIs: Workspace CRUD, Project CRUD voi validation (@Valid + ConstraintValidator) |
| --- | --- |

### Day 26-28: Task APIs & Testing

| Day 26-28 | - Task management APIs: POST /tasks (tao), PUT /tasks/{id} (cap nhat), DELETE /tasks/{id}, PUT /tasks/{id}/move (doi column va position) - Implement logic sap xep task trong column bang truong 'position' (so thap tuc la tren cung), cap nhat position cua cac task khac khi co task duoc them/xoa/di chuyen - Comment APIs: POST /tasks/{id}/comments, GET /tasks/{id}/comments (co pagination) - Filter va pagination: GET /boards/{id}/tasks voi query params ?assignee=&label=&page=&size= - Viet Unit Test voi JUnit 5 + Mockito cho TaskService va ProjectService - Viet session document: docs/sessions/week-04-spring-boot.md |
| --- | --- |

Deliverable cuoi giai doan nay - Toan bo CRUD domain hoat dong: Workspace → Project → Board → Column → Task → Comment - Flyway migration chay tu dong khi khoi dong - APIs test duoc qua Postman, du lieu persist dung trong PostgreSQL - Unit tests pass - N+1 query da duoc kiem tra va fix

## 4.2 Tuan 5: ReactJS Kanban Board

| TUAN 5 | Frontend Kanban Board UI | Day 29-35 |
| --- | --- | --- |

### Day 29-30: React Query & API Integration

| Day 29-30 | - Cau hinh React Query (TanStack Query): QueryClient, QueryClientProvider, DevTools - Dinh nghia query keys: ['workspaces'], ['projects', workspaceId], ['tasks', boardId]... - Workspace list page: useQuery de lay danh sach, mutation de tao moi - Project list page trong workspace, Board view voi danh sach columns |
| --- | --- |

### Day 31-32: Drag & Drop Kanban

| Day 31-32 | - Cai dat @dnd-kit/core va @dnd-kit/sortable - DndContext bao boc toan bo Board, moi Column la SortableContext, moi Task la SortableItem - onDragEnd handler: phat hien task duoc keo sang column nao, goi mutation PUT /tasks/{id}/move - Optimistic update: cap nhat state React ngay lap tuc truoc khi API tra ve, rollback khi API loi bang onError cua useMutation |
| --- | --- |

### Day 33-35: Task Detail Modal & Polish

| Day 33-35 | - Task detail modal: mo ra khi click vao task card, form edit title + description + assignee + due date + labels - Assignee picker: select user trong workspace, hien thi avatar va ten - Label management: tao label voi mau sac, gan vao task - Comment section: danh sach comment (voi pagination), form them comment moi - Viet session document: docs/sessions/week-05-kanban-frontend.md |
| --- | --- |

Deliverable cuoi giai doan nay - Kanban board hien thi dung du lieu thuc tu API - Keo tha task giua cac column hoat dong tron tru - Task detail modal day du: edit, assignee, labels, comment - Optimistic update lam UX mua man, khong co flickering - Giao dien production-ready voi TailwindCSS

## 4.3 Interview Q&A — Giai Doan 3

Q: Flyway la gi va tai sao can dung thay vi tu viet SQL migration?

A: Flyway la tool quan ly phien ban database schema. Moi thay doi schema la 1 file SQL co version (V1__, V2__...). Flyway tu dong chay cac migration chua duoc ap dung khi khoi dong. Dieu nay dam bao moi truong dev, staging, production luon co cung schema version, co the tra lai (undo) neu can.

Q: N+1 query problem la gi? Cach khac phuc trong JPA?

A: N+1 xay ra khi ta lay 1 list entity (1 query) roi vong lap de lay entity lien quan cua tung item (N query). Khac phuc: dung JOIN FETCH trong JPQL, hoac @EntityGraph de chi dinh truoc nhung gi can load, hoac dung batch fetching voi @BatchSize.

Q: Optimistic update trong React Query hoat dong nhu the nao?

A: Khi nguoi dung keo task, ta cap nhat cache ngay (setQueryData) truoc khi goi API. Neu API thanh cong, khong can lam gi them. Neu API that bai, ta rollback cache ve gia tri truoc do (luu trong onMutate, dung trong onError). UX tro nen tuc thoi thay vi cho response.

# 5. Giai Doan 4 — Realtime & Collaboration (Tuan 6-7)

GIAI DOAN 4 Notification & Realtime Tuan 6-7 ¦ Day 36-49 ¦ Event-Driven

## 5.1 Tuan 6: RabbitMQ & WebSocket

| TUAN 6 | Notification Service + RabbitMQ + Socket.io | Day 36-42 |
| --- | --- | --- |

### Day 36-37: RabbitMQ Setup & Event Publishing

| Day 36-37 | - Cau hinh RabbitMQ trong Notification Service: khai bao Exchange 'flowboard.events' (topic), cac Queue va Binding - Project Service (Java): cai dat spring-rabbit, cau hinh RabbitTemplate, tao EventPublisherService - Sau moi action trong Project Service, publish event: task.assigned, task.commented, task.status_changed, member.invited voi payload JSON (taskId, actorId, targetUserId, metadata) - Test: chay Project Service, tao task va assign, kiem tra RabbitMQ Management UI (localhost:15672) da co message trong queue |
| --- | --- |

### Day 38-39: Notification Service — Consumer & MongoDB

| Day 38-39 | - Notification Service (NestJS): cai dat @nestjs/microservices voi RabbitMQ transport, consumer cho tung event type - MongoDB Mongoose schema cho Notification: { userId, type, title, body, data, isRead, createdAt } - Moi event consume xong → tao Notification document → luu MongoDB - REST APIs: GET /notifications (co pagination), PUT /notifications/:id/read, PUT /notifications/read-all |
| --- | --- |

### Day 40-42: Socket.io & Frontend Realtime

| Day 40-42 | - Socket.io Gateway trong Notification Service: duy tri Map<userId, socketId[]> khi user ket noi/ngat ket noi - Sau khi luu Notification vao MongoDB → emit socket event 'notification' den dung userId - Frontend: cai dat socket.io-client, ket noi khi dang nhap (truyen accessToken), lang nghe event 'notification' - Notification bell UI: badge dem so notification chua doc, dropdown list, click de danh dau da doc - Viet session document: docs/sessions/week-06-realtime.md — RabbitMQ, WebSocket Q&A |
| --- | --- |

Deliverable cuoi giai doan nay - Luong end-to-end: assign task → RabbitMQ event → Notification Service consume → Socket.io emit → notification hien len tren browser nguoi duoc assign - Notification luu trong MongoDB, hien thi lai duoc khi refresh page - Notification bell dem so chua doc chinh xac

## 5.2 Tuan 7: Email, Redis & Activity Log

| TUAN 7 | Email + Redis Caching + Activity Log | Day 43-49 |
| --- | --- | --- |

### Day 43-44: Email & Member Invite

| Day 43-44 | - Cai dat Nodemailer trong Notification Service, cau hinh SMTP (dung Gmail App Password hoac Mailtrap cho dev) - Khi nguoi dung offline (khong co socket ket noi), gui email thay vi chi emit socket - Project Service: endpoint POST /workspaces/{id}/invite-member, sinh invite token (JWT 24h), luu vao DB - Email template HTML cho invite: nut 'Chap nhan loi moi' link toi Frontend voi token trong URL - Frontend: trang /invite?token=... verify token qua API, neu hop le hien trang chap nhan loi moi |
| --- | --- |

### Day 45-46: Redis Caching

| Day 45-46 | - Project Service: cai dat Spring Data Redis, implement Cache-Aside pattern cho getProjectsByWorkspace va getTasksByBoard - Cache key strategy: 'projects:workspace:{id}', TTL 5 phut - Cache invalidation: khi tao/sua/xoa task → evict cache cua board tuong ung (dung @CacheEvict hoac thu cong goi RedisTemplate.delete) - API Gateway (NestJS): luu user info (userId, role, email) vao Redis sau lan dau fetch tu Auth Service, TTL 15 phut, giam so round-trip |
| --- | --- |

### Day 47-49: Activity Log & Review

| Day 47-49 | - MongoDB schema cho ActivityLog: { workspaceId, projectId, actor, action, entityType, entityId, changes, createdAt } - Project Service publish event activity.logged vao RabbitMQ sau moi action quan trong - Notification Service consume event nay va luu ActivityLog vao MongoDB - REST API: GET /projects/{id}/activities?page=&size= tra ve log theo thoi gian giam dan - Frontend: Activity feed trong sidebar cua project, hien thi cac dong nhu 'John da them task X', 'Mary da comment ...' - Viet session document: docs/sessions/week-07-collab-redis.md |
| --- | --- |

Deliverable cuoi giai doan nay - Toan bo tinh nang business hoan chinh: Kanban, realtime, email, invite, activity log - Redis cache hoat dong: kiem tra bang Redis CLI, sau khi tao task cache bi xoa va duoc nap lai - Email gui duoc voi template dep - Activity feed hien thi dung thu tu

## 5.3 Interview Q&A — Giai Doan 4

Q: Event-driven communication trong Microservices co loi gi?

A: Service publisher khong can biet ai la subscriber (loose coupling). Neu Notification Service bi down, RabbitMQ giu message va deliver khi service phuc hoi (durability). Co the them subscriber moi ma khong sua Project Service. Thich hop voi cac action co the xu ly bat dong bo.

Q: Cache-aside pattern la gi? Khi nao cache invalidation xay ra?

A: Cache-aside: app doc tu cache truoc, neu khong co (cache miss) thi doc tu DB roi luu vao cache. Cache invalidation xay ra khi du lieu thay doi (write/update/delete) → app xoa cache key tuong ung → lan doc ke tiep se load lai tu DB. Tranh stale data nhung tang do phuc tap code.

Q: Lam the nao biet user online/offline de quyet dinh gui WebSocket hay Email?

A: Notification Service duy tri Map<userId, Set<socketId>> trong bo nho (hoac Redis cho multi-instance). Khi user ket noi Socket.io, map duoc cap nhat. Khi disconnect, xoa ra. Truoc khi gui notification, kiem tra userId co trong map khong: co → emit socket, khong → gui email.

# 6. Giai Doan 5 — Deploy & Public Launch (Tuan 8)

GIAI DOAN 5 Production Deploy & CI/CD Tuan 8 ¦ Day 50-56 ¦ Go Live

## 6.1 Tuan 8: Docker Production & CI/CD

| TUAN 8 | Docker + GitHub Actions + VPS Deploy | Day 50-56 |
| --- | --- | --- |

### Day 50-51: Dockerfile & Production Compose

| Day 50-51 | - [.NET] Dockerfile multi-stage: stage build (sdk image) compile, stage runtime (aspnet runtime image) chi copy artifact → image nho - [Java] Dockerfile multi-stage: stage build (maven/gradle image) package JAR, stage runtime (eclipse-temurin:21-jre) chay JAR - [NestJS] Dockerfile: node:20-alpine, copy package.json, npm ci --omit=dev, build, copy dist - [React] Dockerfile: stage build voi node image chay vite build, stage serve voi nginx:alpine serve static files - docker-compose.prod.yml: khong map cong ra ngoai (tru Nginx), su dung .env file cho secrets, them healthcheck cho moi service - Nginx production config: reverse proxy den Gateway, serve React static, gzip, security headers, SSL termination |
| --- | --- |

### Day 52-53: VPS Setup & First Deploy

| Day 52-53 | - Thue VPS Ubuntu 22.04 (co the dung DigitalOcean, Contabo, Vultr — tu 5 USD/thang), SSH vao server - Cai dat Docker Engine va Docker Compose tren VPS (follow official guide) - Cau hinh firewall: ufw allow 22 (SSH), 80 (HTTP), 443 (HTTPS), block tat ca port khac - Tro domain vao IP cua VPS bang A record (hoac dung subdomain mien phi tu freenom/DuckDNS) - Cai dat Certbot: sudo apt install certbot, chay certbot certonly --standalone --domain yourdomain.com, cau hinh Nginx dung SSL cert - Copy docker-compose.prod.yml va .env len server, chay docker-compose up -d, kiem tra tat ca container running - Smoke test toan bo: mo browser, dang ky tai khoan, tao project, keo task, kiem tra notification |
| --- | --- |

### Day 54-55: GitHub Actions CI/CD

| Day 54-55 | - Tao .github/workflows/deploy.yml: trigger on push to main branch - Jobs: (1) test — chay unit tests cua tung service; (2) build — build Docker image va push len GitHub Container Registry (ghcr.io); (3) deploy — SSH vao VPS, docker-compose pull, docker-compose up -d --no-deps [service-name] - Luu secrets trong GitHub: SSH_HOST, SSH_USERNAME, SSH_PRIVATE_KEY, DB_PASSWORD, JWT_SECRET, GOOGLE_CLIENT_ID, GOOGLE_CLIENT_SECRET, SMTP_PASSWORD - Test pipeline: push 1 commit, theo doi Actions tab, dam bao deploy thanh cong tu dong - Cau hinh zero-downtime (co ban): deploy tung service mot, khong deploy tat ca cung luc |
| --- | --- |

### Day 56: Final Documentation & Portfolio Polish

| Day 56 | - Viet docs/deployment.md: huong dan deploy tu dau den cuoi cho nguoi moi, bao gom VPS setup, SSL, cau hinh secrets - Cap nhat README.md: them live demo link, screenshots dep cua UI, badges (CI/CD status, Docker, tech stack), huong dan chay local voi docker-compose - Viet docs/sessions/week-08-devops.md voi Q&A ve Docker, CI/CD, Nginx, SSL - Portfolio summary: viet 1 doan mo ta du an (2-3 cau) de dua vao CV va LinkedIn - Chup man hinh hoac quay video demo ngan (30 giay) cho portfolio |
| --- | --- |

Deliverable cuoi giai doan nay - He thong chay hoan chinh tren VPS voi HTTPS (https://yourdomain.com) - CI/CD: push code len main → tu dong deploy sau 3-5 phut - README dep voi live demo link, screenshots, badges - Toan bo docs/sessions/ hoan chinh (8 files) - Du an san sang de gioi thieu trong phong van

## 6.2 Interview Q&A — Giai Doan 5

Q: Multi-stage Docker build mang lai loi ich gi?

A: Stage build dung full SDK (kich thuoc lon, co compiler, tool). Stage runtime chi lay artifact da build (binary, JAR, static files) ma khong can SDK. Ket qua: image production nho hon nhieu (tu ~1GB xuong ~150MB), giam dien tich va tan cong surface, khong lo lo source code trong image.

Q: Trong CI/CD pipeline, tai sao can chay test truoc khi deploy?

A: Dam bao code loi khong bao gio len production. Pipeline fail o buoc test se bao ngay cho developer, khong mat thoi gian build va deploy code hong. Day la nguyen tac 'fail fast'.

Q: SSL/TLS termination tai Nginx hoat dong nhu the nao?

A: Nguoi dung ket noi HTTPS den Nginx. Nginx giai ma SSL (termination) roi gui HTTP thuan tui vao cac backend container trong mang Docker noi bo. Backend khong can xu ly SSL. Cert duoc Certbot tu dong gia han moi 90 ngay qua cron job.

# 7. Template Session Document

Moi lan lam viec voi AI Cursor, tao 1 file theo template duoi day trong thu muc docs/sessions/. Dat ten file theo format: YYYY-MM-DD_topic.md (vi du: 2025-01-15_auth-jwt.md).

# Session: [Ten tinh nang] - [Ngay thang] ## Muc tieu session nay - [ ] Task 1 - [ ] Task 2 ## Cong nghe & Pattern ap dung - Pattern: [Repository Pattern / Clean Architecture / ...] - Library: [ten thu vien va phien ban] - Concept: [khai niem chinh lien quan] ## Da hoan thanh - Tao endpoint ... - Implement ... ## Interview Q&A Q: [Cau hoi phong van lien quan?] A: [Tra loi cua ban] ## Van de gap phai & giai phap - Van de: ... - Giai phap: ... ## References - [Link tai lieu lien quan]

Meo su dung: truoc khi bat dau session, dien phan 'Muc tieu'. Sau khi xong, dien tat ca phan con lai. Khi on tap phong van, doc lai phan 'Interview Q&A' la du.

# 8. Quy Tac Lam Viec Hang Ngay

## 8.1 Checklist Hang Ngay

- Bat dau ngay: doc lai session document cua hom qua, xem lai deliverable con thieu

- Mo docker-compose up, chay moi service, dam bao khong co loi truoc khi bat dau code

- Code theo task nho (1-2 gio/task), commit thuong xuyen voi message ro rang: feat(auth): add refresh token rotation

- Sau moi task: test thu cong qua Postman hoac browser, khong skip

- Cuoi ngay: ghi chep nhung gi da lam vao session document, ghi ro loi da gap va cach giai quyet

## 8.2 Git Commit Convention

- feat(scope): them tinh nang moi — vi du: feat(auth): add Google OAuth2

- fix(scope): sua loi — vi du: fix(gateway): fix CORS for prod domain

- docs(scope): cap nhat tai lieu — vi du: docs(auth): add JWT Q&A to session doc

- infra(scope): thay doi infrastructure — vi du: infra(docker): add healthcheck to all services

- test(scope): them hoac sua test — vi du: test(auth): add refresh token unit tests

## 8.3 Nguyen Tac Khong Duoc Bo Qua

- Khong code lan than ma chua co schema: phai thiet ke DB truoc, code sau

- Khong skip viet test khi da len ke hoach viet test: test la bang chung cho nha tuyen dung

- Khong hardcode secret: dung .env va docker secrets, commit .env.example len git

- Khong de task ton qua 2 ngay: neu bi ket, ask AI Cursor hoac doc doc, khong bo do dang

- Phai viet session document truoc khi bat dau giai doan moi: day la tai san lon nhat cua du an nay

# 9. Ket Luan

Sau 8 tuan, ban se co:

- 1 he thong microservices hoan chinh dang chay tren VPS thuc te voi HTTPS

- 8 session documents ghi lai day du tat ca cong nghe, pattern va Q&A

- GitHub repository dep voi README, badges, live demo link

- Kien thuc thuc chien ve .NET Core, Java Spring Boot, NestJS, ReactJS, Docker, CI/CD, RabbitMQ, Redis, WebSocket

- Kha nang tu tin giai thich moi quyet dinh ky thuat trong du an khi phong van

Dieu quan trong nhat: hay tuan thu quy trinh, viet docs deu dan. Code la thu hien ra, docs moi la thu chung minh ban hieu viec ban lam.